Planning Logic

A Sprint is a fixed period during which the development team completes a set of planned tasks.

An Epic is a large feature or functionality that cannot be completed in a single sprint. It is divided into smaller User Stories.

A User Story is a small functional requirement that describes what the user wants to achieve.

A Story Point is a unit used to estimate the effort required to complete a user story.

Story Point Scale (Fibonacci):

- 1 – Very Easy Task

- 2 – Easy Task

- 3 – Moderate Task

- 5 – Complex Task

Sprint 1

Epic 1 – Model Selection and Architecture

| User Story | Story Points |
| --- | --- |
| Configure Google Gemini 1.5 Pro for Q&A, Quiz, Summary, and Learning Path (USN1) | 3 |
| Configure LaMini-Flan-T5 for Concept Explanation (USN2) | 2 |
| Design Modular Project Architecture (USN3) | 3 |

Epic 2 – Backend Development

| User Story | Story Points |
| --- | --- |
| Create FastAPI Project Structure (USN4) | 2 |
| Develop REST API Endpoints (USN5) | 5 |

Total Story Points in Sprint 1

3 + 2 + 3 + 2 + 5 = 15

Sprint 2

Epic 3 – AI Module Development

| User Story | Story Points |
| --- | --- |
| Develop Question Answering Module (USN6) | 3 |
| Develop Concept Explanation Module (USN7) | 3 |
| Develop Quiz Generation Module (USN8) | 5 |
| Develop Text Summarization Module (USN9) | 3 |
| Develop Learning Recommendation Module (USN10) | 5 |

Epic 4 – Frontend Development

| User Story | Story Points |
| --- | --- |
| Design Responsive HTML/CSS Interface (USN11) | 3 |
| Integrate Frontend with FastAPI APIs (USN12) | 5 |

Total Story Points in Sprint 2

3 + 3 + 5 + 3 + 5 + 3 + 5 = 27

Sprint 3

Epic 5 – Database & Deployment

| User Story | Story Points |
| --- | --- |
| Design Database Tables and ER Model (USN13) | 3 |
| Integrate SQLite/PostgreSQL Database (USN14) | 3 |
| Deploy Application using Uvicorn (USN15) | 2 |
| Perform Functional Testing (USN16) | 5 |

Total Story Points in Sprint 3

3 + 3 + 2 + 5 = 13

Total Story Points

- Sprint 1 = 15

- Sprint 2 = 27

- Sprint 3 = 13

Total Story Points

15 + 27 + 13 = 55

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 55

Number of Sprints = 3

Velocity = 55 / 3

≈ 18 Story Points per Sprint

Final Velocity

Your team's velocity is approximately 18 Story Points per Sprint.

This planning logic aligns with your EduGenie project epics:

- Sprint 1: Model Selection, Architecture, Backend Setup

- Sprint 2: AI Modules and Frontend Development

- Sprint 3: Database Integration, Deployment, and Functional Testing