Acceptance Testing (UAT Execution & Report Submission)

| Date | 28 jun 2026 |
| --- | --- |
| Team ID | SWTID-2026-5020 |
| Project Name | EduGenie – Google Gemini Powered Learning Assistant |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to summarize the User Acceptance Testing (UAT) conducted for the EduGenie – Google Gemini Powered Learning Assistant project. It presents the testing coverage, defect analysis, and test case execution results before the final release. The objective of UAT is to verify that all educational features function correctly and meet the project requirements, ensuring the application is ready for end users.

2. Defect Analysis

This report summarizes the defects identified during development and testing, categorized by severity and their resolution status.

| Resolution | Severity 1 (Critical) | Severity 2 (High) | Severity 3 (Medium) | Severity 4 (Low) | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 1 | 2 | 1 | 4 |
| Duplicate | 0 | 0 | 1 | 0 | 1 |
| External | 0 | 1 | 0 | 1 | 2 |
| Fixed | 2 | 4 | 6 | 8 | 20 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 1 | 1 | 2 |
| Totals | 2 | 6 | 11 | 12 | 31 |

3. Test Case Analysis

This report summarizes the execution status of the User Acceptance Test cases.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| User Registration & Authentication | 5 | 0 | 0 | 5 |
| Question Answering Module | 6 | 0 | 0 | 6 |
| Concept Explanation Module | 5 | 0 | 0 | 5 |
| Quiz Generation Module | 6 | 0 | 0 | 6 |
| Text Summarization Module | 5 | 0 | 0 | 5 |
| Learning Recommendation Module | 5 | 0 | 0 | 5 |
| FastAPI Backend APIs | 5 | 0 | 0 | 5 |
| Frontend Interface | 5 | 0 | 0 | 5 |
| Database Operations | 4 | 0 | 0 | 4 |
| API Integration (Gemini & LaMini-Flan-T5) | 4 | 0 | 0 | 4 |
| Local Deployment (Uvicorn) | 3 | 0 | 0 | 3 |
| Functional Testing | 5 | 0 | 0 | 5 |
| Performance Testing | 4 | 0 | 0 | 4 |
| Total | 62 | 0 | 0 | 62 |

4. UAT Summary

- Total Test Cases Executed: 62

- Passed: 62

- Failed: 0

- Not Tested: 0

- Success Rate: 100%

5. User Acceptance Results

The following modules were successfully validated during User Acceptance Testing:

- ✅ User Registration and Authentication

- ✅ Educational Question Answering

- ✅ Concept Explanation using LaMini-Flan-T5

- ✅ AI-Powered Quiz Generation

- ✅ Educational Text Summarization

- ✅ Personalized Learning Path Recommendations

- ✅ FastAPI REST API Integration

- ✅ HTML, CSS & Jinja2 Frontend

- ✅ Google Gemini API Communication

- ✅ Database Operations

- ✅ Local Deployment using Uvicorn

- ✅ End-to-End Functional Testing

6. Conclusion

The EduGenie – Google Gemini Powered Learning Assistant successfully passed the User Acceptance Testing (UAT) process. All major modules—including Question Answering, Concept Explanation, Quiz Generation, Text Summarization, Personalized Learning Recommendations, backend APIs, frontend integration, database operations, and local deployment—performed according to the specified requirements.

The application demonstrated stable performance, accurate AI-generated educational responses, seamless frontend-backend communication, and reliable integration with Google Gemini 1.5 Pro and LaMini-Flan-T5 models. Based on the successful execution of all planned test cases and the absence of critical defects, the project is considered ready for deployment and educational use.